Dissertation Execution Record

Using Language Models to Tell the Difference Between Fake and Real Product and Service Reviews

This document records the complete execution plan, gap analysis, and day-by-day timeline for the dissertation. It covers what has been completed, what the original proposal specified, where gaps exist, and the prioritised plan to close them before the 30 September 2026 submission deadline.

# 1. What Is Complete — Frozen Artifacts

| Experiment | Status | Key Result | External Verification |
| --- | --- | --- | --- |
| Phase 1 — LR, RF, XGBoost on Yelp (4 regimes) | COMPLETE | Best: XGB F1=0.8893 | Frozen |
| Phase 2A — DeBERTa binary on Yelp | COMPLETE | DeBERTa vs classical complete | Frozen |
| Phase 2B — DeBERTa tripartite (5 folds) | COMPLETE | Pooled macro-F1=0.8452 | Windows Get-FileHash ✓ |
| Phase 2B — M5 pooled evaluation | COMPLETE | Bootstrap CI, permutation p=0.0002 | Windows Get-FileHash ✓ |
| Phase 2B — M6 full-corpus refit | COMPLETE | For Phase 4 inference only | Windows Get-FileHash ✓ |
| Phase 4 — Amazon exploratory inference | COMPLETE | 45.4% predicted AI-generated | Windows Get-FileHash ✓ |
| Phase 1 — SHAP TreeExplainer | PENDING | — | Not done |
| Phase 2 — BERT fine-tuning | PENDING | — | Not done |
| Phase 2 — RoBERTa fine-tuning | PENDING | — | Not done |
| Phase 3 — LLM prompting evaluation | PENDING | — | Not done |
| SHAP GradientExplainer (Phase 2) | PENDING | — | Not done |

# 2. Key Experimental Results

## 2.1 Phase 2B Tripartite Classification — Primary Results

| Model | Pooled Macro-F1 | Balanced Acc. | OVR AUC | Note |
| --- | --- | --- | --- | --- |
| DeBERTa-v3-base (M3) | 0.8452 | 0.8482 | 0.9594 | Primary model |
| TF-IDF + LR (M2) | 0.8876 | 0.8877 | 0.9730 | Classical comparator |
| Length-only LR (M1) | 0.5843 | 0.6066 | 0.7789 | Shortcut diagnostic |

## 2.2 Phase 2B Per-Fold DeBERTa Results

| Fold | Held-out Hotels | DeBERTa F1 | TF-IDF F1 | Llama AI Recall |
| --- | --- | --- | --- | --- |
| 1 | hilton, james, monaco, sofitel | 0.8249 | 0.8635 | 0.5125 |
| 2 | affinia, ambassador, hardrock, talbott | 0.8622 | 0.8704 | 0.7025 |
| 3 | conrad, fairmont, hyatt, omni | 0.8532 | 0.8973 | 0.7152 |
| 4 | homewood, knickerbocker, sheraton, swissotel | 0.8175 | 0.9020 | 0.5350 |
| 5 | allegro, amalfi, intercontinental, palmer | 0.8649 | 0.9043 | 0.5032 |

## 2.3 Phase 4 Amazon Exploratory Inference

| Category | Truthful % | Deceptive % | AI-generated % | Mean AI score |
| --- | --- | --- | --- | --- |
| Electronics | 45% | 15% | 40% | 0.44 |
| Home and Kitchen | 38% | 19% | 43% | 0.46 |
| Beauty and Personal Care | 24% | 18% | 58% | 0.57 |
| Books | 39% | 19% | 42% | 0.45 |
| Clothing Shoes Jewelry | 35% | 21% | 44% | 0.47 |
| OVERALL (n=2,500) | 36.2% | 18.4% | 45.4% | 0.44 |

Note: No ground truth labels. Results are prediction distributions only. Accuracy cannot be computed. This is an exploratory transferability probe, not a validated evaluation.

# 3. Gap Analysis — Proposal vs. Execution

| Component | Proposal specification | Actual status | Impact on RQs |
| --- | --- | --- | --- |
| BERT fine-tuning | BERT-base fine-tuned binary + tripartite | Not done | RQ1 partial — DeBERTa only |
| RoBERTa fine-tuning | RoBERTa-base fine-tuned binary + tripartite | Not done | RQ1 partial — DeBERTa only |
| Phase 3 — LLM prompting | Llama 3, Mistral, GPT-4o; zero-shot/few-shot/CoT | Not done | RQ2 and H2 unanswered |
| SHAP TreeExplainer | Phase 1 XGBoost feature importance | Not done | H4 and RQ4 partial |
| SHAP GradientExplainer | Phase 2 best transformer features | Not done | H4 and RQ4 partial |
| Phase 4 human annotation | 400 reviews, 2 annotators, Cohen's Kappa | Not done — descoped | H3 cannot be tested formally |
| McNemar test | Paired significance test across all classifiers | Replaced by bootstrap + permutation | Defensible substitute |
| Dataset deviation | mexwell AI-Generated for tripartite | Ott hotel corpus used instead | Must be disclosed and justified |
| Epochs and batch size | 3 epochs, effective batch 16 | 4 epochs, effective batch 32 | Documented deviation — converged |

# 4. Revised Scope — What Will Be Done vs. Future Work

| Item | Decision | Rationale |
| --- | --- | --- |
| SHAP TreeExplainer on Phase 1 XGBoost | DO — Day 1 | Fast, addresses RQ4/H4 directly |
| Phase 3 LLM prompting (4 models, 3 strategies) | DO — Days 2-3 | Addresses RQ2/H2; free via Groq + Google AI Studio |
| BERT fine-tuning Phase 2B (5 folds) | DO — Day 4 | Completes transformer comparison; ~75 min compute |
| RoBERTa fine-tuning Phase 2B (5 folds) | DO — Day 5 | Completes transformer comparison; ~75 min compute |
| SHAP GradientExplainer on DeBERTa | DO — Day 6 | Partial H4 contribution; uses M6 model |
| BERT and RoBERTa Phase 2A (binary Yelp) | DO if time — Day 7 | Secondary; DeBERTa Phase 2A already complete |
| Llama 70B local inference | REPLACED — use Groq free API | T4 GPU insufficient; Groq provides same model free |
| 400-review human annotation | FUTURE WORK | Requires 2 annotators; not feasible in 17 days |
| H3 formal test (cross-domain F1 drop) | FUTURE WORK | No ground truth labels in Phase 4 |
| Temporal validation (Phase D) | FUTURE WORK | Cardoso et al. methodology — beyond current scope |

# 5. Phase 3 LLM Prompting — Design

## 5.1 Models and Providers

| Model | Provider | Cost | Requests/day | Notes |
| --- | --- | --- | --- | --- |
| Llama 3 8B | Kaggle GPU (local) | Free | Unlimited | Already planned |
| Mistral 7B | Kaggle GPU (local) | Free | Unlimited | Already planned |
| Llama 3.3 70B | Groq API (free) | Free | 14,400/day | Solves 70B compute problem |
| Gemini 2.5 Pro | Google AI Studio | Free | 1,500/day | 95% GPT-4o quality; GPT-4o substitute |

## 5.2 Evaluation Protocol

- Dataset: 500 reviews from Ott hotel tripartite test set — balanced 167 per class (truthful, human deceptive, AI-generated)

- Strategies: (A) Zero-shot — direct classification prompt; (B) Few-shot — 5 labelled exemplars per class in context; (C) Chain-of-thought — model reasons step-by-step before classifying

- Metrics: Macro-F1, per-class F1, accuracy. Same metrics as Phase 2B for direct comparison

- Cost analysis: £0 for all four models. Inference time per 1,000 reviews recorded for each

- Cross-generator probe: models evaluated on the same Llama sensitivity set from Phase 2B (158 reviews per fold)

## 5.3 Expected Comparison Table

| Model | Strategy | Expected macro-F1 | Notes |
| --- | --- | --- | --- |
| Llama 3 8B | Zero-shot | ~0.33-0.45 | Near chance per Meng et al. 2025 |
| Llama 3 8B | Few-shot | ~0.45-0.60 | Some improvement expected |
| Llama 3 8B | Chain-of-thought | ~0.50-0.65 | Best prompting strategy |
| Mistral 7B | Zero-shot | ~0.33-0.45 | Similar to Llama 8B |
| Llama 3.3 70B | Zero-shot | ~0.45-0.60 | Larger model, better zero-shot |
| Gemini 2.5 Pro | Zero-shot | ~0.55-0.70 | Frontier model, best expected |
| DeBERTa (P2B) | Fine-tuned | 0.8452 | Reference from Phase 2B |
| TF-IDF LR | Classical baseline | 0.8876 | Reference from Phase 2B |

Note: These are expectations based on literature (Meng et al. 2025) not confirmed results. Actual values will be inserted after Day 3.

# 6. Day-by-Day Timeline — 13 to 30 September 2026

## 6.1 Experimental Phase (Days 1-7)

| Date | Day | Task | Session type | Est. time |
| --- | --- | --- | --- | --- |
| 13 Sep | Day 1 | SHAP TreeExplainer on Phase 1 XGBoost. Load frozen M3A baselines. Compute SHAP values. Align with Reality Monitoring Theory. | CPU, internet OFF | 2-3 hours |
| 14 Sep | Day 2 | Phase 3 API prompting — Gemini 2.5 Pro (Google AI Studio) + Llama 3.3 70B (Groq). Zero-shot, few-shot, chain-of-thought on 500 hotel reviews. | CPU, internet ON | 3-4 hours |
| 15 Sep | Day 3 | Phase 3 local models — Llama 3 8B + Mistral 7B on Kaggle GPU. Same 500 reviews, same 3 strategies. | GPU T4, internet ON | 3-4 hours |
| 16 Sep | Day 4 | BERT-base-uncased fine-tuning on Ott hotel tripartite corpus — all 5 folds, same protocol as DeBERTa Phase 2B. | GPU T4, internet OFF | 2-3 hours |
| 17 Sep | Day 5 | RoBERTa-base fine-tuning on Ott hotel tripartite corpus — all 5 folds. | GPU T4, internet OFF | 2-3 hours |
| 18 Sep | Day 6 | SHAP GradientExplainer on DeBERTa M6 model. Pool BERT and RoBERTa OOF predictions. Bootstrap and permutation for all three transformers. | GPU T4, internet OFF | 3 hours |
| 19 Sep | Day 7 | Results freeze. Verify all numbers. Compile comparison tables. Last experimental session. | CPU, internet OFF | 2 hours |

## 6.2 Writing Phase (Days 8-17)

| Date | Day | Chapter / Section | Key content |
| --- | --- | --- | --- |
| 20 Sep | Day 8 | Chapter 3 — Methodology | Research philosophy, four-phase design, datasets, evaluation metrics, statistical analysis, deviations disclosure |
| 21 Sep | Day 9 | Chapter 4 — Results Part A | Phase 1 classical ML tables, SHAP TreeExplainer top-20, Reality Monitoring alignment table |
| 22 Sep | Day 10 | Chapter 4 — Results Part B | Phase 2 transformer comparison (BERT, RoBERTa, DeBERTa), confusion matrices, bootstrap CI, permutation p |
| 23 Sep | Day 11 | Chapter 4 — Results Part C | Phase 3 LLM prompting tables, cross-generator results, cost analysis. Phase 4 Amazon distributions |
| 24 Sep | Day 12 | Chapter 5 — Discussion | H1-H4 evaluation, TF-IDF > DeBERTa interpretation, SHAP theory alignment, limitations |
| 25 Sep | Day 13 | Chapter 2 — Literature Review | Expand from proposal. Three-generation synthesis. Weave in empirical findings from dissertation |
| 26 Sep | Day 14 | Chapter 1 — Introduction | Background, problem statement, aim, objectives, significance, dissertation structure |
| 27 Sep | Day 15 | Chapter 6 — Conclusion + Abstract | Summary of findings, RQ answers, H1-H4 verdicts, contributions, future work, abstract |
| 28 Sep | Day 16 | Assembly + formatting | All chapters combined, TOC, page numbers, figures, tables, Aston formatting requirements |
| 29 Sep | Day 17 | Proofreading + submission prep | Full read-through, reference check, word count, final corrections |
| 30 Sep | SUBMIT | Submission deadline | Submit final dissertation |

# 7. Complete Provenance Chain — All Frozen Artifacts

| Step | Artifact | ZIP SHA-256 | Verified |
| --- | --- | --- | --- |
| T2 Corpus | phase2B_T2_FROZEN_CORPUS.zip | 5d8011d289c78327cf5d461e160aced8f930c51680ec7751f8c2a755beaf19ea | ✓ Windows |
| M1B Base checkpoint | phase2B_DEBERTA_V3_BASE_PINNED.zip | 4b91307e1a73dec76723c8318dfe8af09b952a4dca428169ae4eaa7cc2ecb7a7 | ✓ Windows |
| M1C-B 3-class init | phase2B_DEBERTA_V3_3CLASS_INITIALISED.zip | e392a33112c5d8e94a1635bb1096d689cda41f40a69af55a319a125ad361613a | ✓ Windows |
| Gate MC Contract | phase2b_model_contract_MC.json | 53fad9f300b6dbe6c10cc6951bfc746a3dd27415018d4da902ae2fccb8fda202 | Frozen |
| M3A Baselines | phase2B_M3A_FROZEN_CLASSICAL_BASELINES.zip | aa064dc70e6af952e4afbf2c15ff9bc661564b74a20c1e636c27b1016c91c460 | ✓ Windows |
| M4B Fold 1 | phase2B_M4B_FOLD_1_DEBERTA.zip | a7e579c3f9d677dfa6ddd12dedbd1f911c981345754ec04974787abdeee01514 | ✓ Windows |
| M4D Fold 2 | phase2B_M4D_FOLD_2_DEBERTA.zip | 37ababdc8808dac8112afce24d6cdff3e1bfc3a20004662783b8f176c06df7d0 | Manifest verified |
| M4E Fold 3 | phase2B_M4E_FOLD_3_DEBERTA.zip | 254bce6d2ba18818bfaeafcdbc400a1e4a7ad1f5baf4d68da0c784d970c24b93 | ✓ Windows |
| M4F Fold 4 | phase2B_M4F_FOLD_4_DEBERTA.zip | 664befeea34f5b2c434da4c013cacf648099694673f25b53896ea0c90455eb14 | ✓ Windows |
| M4G Fold 5 | phase2B_M4G_FOLD_5_DEBERTA.zip | 60d9446afe530dc8eea42e3590b74f04d625c14eae3ff1beed68a7744c0af1c5 | ✓ Windows |
| M5 Pooled Eval | phase2B_M5_POOLED_EVALUATION.zip | 7769b0bd4fc24b8750bb9d58d480dd3c682f1f75d554346c94da992ebca42844 | ✓ Windows |
| M6 Full-corpus refit | phase2B_M6_FULLCORPUS_REFIT.zip | 12c531fec7088924123ec5bd2b871c104fe3f0f40992d11c107635d2c39de7ab | ✓ Windows |
| Phase 4 Amazon | phase2B_PHASE4_AMAZON_INFERENCE.zip | 477dd75e6931955e891fb16b52deab91b346da0ef453278deb569481f1665b9c | ✓ Windows |
| Amazon sample | phase4_amazon_sample.jsonl | de6d194e9a0fb1995a521cf0a7314864a5a406daa5dfcff195c6351f60285c90 | Kaggle upload verified |

# 8. Hypothesis Status

| Hypothesis | Statement | Current status | Plan to address |
| --- | --- | --- | --- |
| H1 | DeBERTa outperforms best classical ML by ≥10pp macro-F1 on binary classification | Partially tested — DeBERTa Phase 2A binary complete vs classical baselines. Tripartite: DeBERTa 84.5% vs TF-IDF 88.8% — DeBERTa does NOT outperform on tripartite | Nuanced discussion: H1 holds for binary (Phase 2A); tripartite result is different finding requiring careful framing |
| H2 | Zero-shot LLMs near chance; few-shot and CoT improve but stay below fine-tuned | Not yet tested — Phase 3 pending | Days 2-3: 4 models × 3 strategies. Will confirm or refute H2 |
| H3 | Cross-domain transfer yields ≥8pp F1 drop vs in-domain | Cannot be formally tested — no ground truth in Amazon Phase 4 | Frame as future work. Phase 4 provides exploratory signal only. Disclosed in limitations |
| H4 | SHAP assigns higher importance to sensory/perceptual features for genuine, cognitive/future for fake | Not yet tested — SHAP not implemented | Day 1: SHAP TreeExplainer on XGBoost. Day 6: SHAP GradientExplainer on DeBERTa. Partial H4 test |

# 9. Risks to the Timeline

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| BERT/RoBERTa folds take longer than estimated | Medium | High — loses 1-2 writing days | Run both models in same Kaggle session back to back |
| Groq or Google AI Studio rate limits hit on Day 2 | Low | Low — can spread over 2 days | Start Day 2 early; run both API providers in parallel |
| SHAP GradientExplainer produces unclear token-level features | Medium | Low — Phase 1 SHAP sufficient for H4 discussion | If unclear, use Phase 1 SHAP only and note limitation |
| Writing days overrun — one chapter per day is tight | High | High — submission at risk | Literature review and methodology heavily reuse proposal text. Prioritise Chapters 4 and 5 as primary examiners' chapters |
| Zero experimental buffer — any interruption cascades | Medium | High | No days off. Experimental work must complete by Sep 19 |

# 10. Research Questions and Dissertation Contributions

| RQ | Question | Status | Evidence |
| --- | --- | --- | --- |
| RQ1 | Do fine-tuned transformers significantly outperform classical ML in binary and tripartite classification? | Partially answered | Phase 2A (binary) and Phase 2B (tripartite) DeBERTa results available. BERT and RoBERTa pending |
| RQ2 | Which LLM prompting strategy achieves highest detection performance? | Not yet answered | Phase 3 pending — Days 2-3 |
| RQ3 | Does a model trained on restaurant-domain Yelp data generalise to Amazon product domain? | Exploratory only — H3 cannot be formally tested | Phase 4 provides prediction distributions only. No ground truth. |
| RQ4 | Do SHAP features align with Reality Monitoring Theory predictions? | Not yet answered | SHAP pending — Days 1 and 6 |

# 11. Immediate Next Action

Start SHAP Phase 1 now.

- Open a fresh Kaggle session: accelerator None, internet OFF

- Attach dataset: phase2b-m3a-frozen-classical-baselines

- Run SHAP TreeExplainer cell on frozen XGBoost model

- Expected completion: 2-3 hours

- Output: SHAP values CSV + top-20 feature importance + Reality Monitoring alignment table

After SHAP Phase 1 completes, set up Groq and Google AI Studio API keys for Day 2 Phase 3 prompting.